Data Migration

Standard Operating Procedure

- Version: 1.0

- Date: 25th April 2025

# Owners

| Name | Role | Group |
| --- | --- | --- |

# Document History

| Version | Revision Date | Document Revision Description | Author & Department | Approved By |
| --- | --- | --- | --- | --- |
| Version 1.0 | 4/25/2025 | Initial draft | Ujwala Yadavalli, ESI |  |

Contents

Owners	1

Document History	2

Purpose	3

Scope	3

Key Definitions	3

Key Stakeholders for the SOP	4

Responsibilities	4

Tools and Technologies	4

Pre-requisites	5

Procedure	5

1.	Source/Target Mapping:	5

2.	Volume Benchmarking:	5

3.	Validation Checks:	5

4.	Dry Runs:	5

5.	Cutover Plan:	6

Success Metrics & KPI’s	6

Compliance & Audits	6

1.	Organizational Policies	6

2.	Security Best Practices	6

Review & Maintenance	6

# Purpose

The purpose of this document is to outline the procedures and best practices for Data Migration while ensuring data accuracy, security and minimal business disruption. It provides guidelines for source/target mapping, volume benchmarking, dry runs, validation checks and cutover plans. The goal is to minimize rework due to missed mappings, data loss and prolonged downtime during migration.

# Scope

This SOP document applies to:

- Departments: Data Engineering teams

- Personnel: All team members responsible for code development, support and maintenance of respective data platforms.

- Systems: All infrastructure components, applications, devices and services used by the organization.

Exceptions

- Third-party Services: Monitoring and support for third-party services may be limited by contractual agreements or vendor-specific requirements.

- Legacy Systems: Legacy systems not currently supported by the infrastructure team may require separate procedures or exemptions.

- Security Incidents: In the event of a security incident, the incident response plan will take precedence over this SOP.

# Key Definitions

[Provide explanations of key terms, abbreviations, or jargon used in the document.]

| Term/Acronym | Definition |
| --- | --- |
| Mapping document | A document that defines how data from different source systems is related and transformed when moved to target |
| Data parity | Check if the data matches during transfer and storage. |
| CDC | Change Data Capture refers to identifying and tracking changes (like inserts, updates, deletes) to data in real-time/near real-time |
| Logs | Records of events that occur during data extraction, processing and loads |

# Key Stakeholders for the SOP

The following key stakeholder individuals or teams involved in reviewing the SOP.

| Role | Responsibility |
| --- | --- |
| #### Data Team Leads | Review for technical accuracy and feasibility. |
| #### Data Producers/Consumers | Review for application-specific requirements |
| #### Security Team | Review for security compliance |

# Responsibilities

The following roles and responsibilities are defined for individuals and teams involved in executing the SOP:

| Role | Responsibility |
| --- | --- |
| #### Data Engineer | Responsible for creating data extraction and migration scripts, loading and validation |
| #### Data Architect | Responsible for creating a migration approach based on architecture of new system |
| #### DevOps Engineer | Responsible for setting up infrastructure, networking and access control |
| #### QA Engineer | Responsible for performing data validations and parity checks |
| #### PM | Responsible for coordination with stakeholders |

# Tools and Technologies

The following tools and technologies can be utilized to support data migration:

- Azure Data Factory, Databricks, Python - For data extraction and creation of migration and testing scripts.

- Delta tables/Azure Synapse – As target DB

- Airflow/ADF – For Orchestration of data pipelines

- Azure Data Lake – For intermediate data storage/staging

- Azure DevOps/GitHub – Code Repository

- Azure Wiki – Documentation

- Application Insights – For performance monitoring, tracking requests, exceptions, and dependencies.

- Log Analytics – For collecting, analyzing, and visualizing logs

# Pre-requisites

- Establish connectivity between source, intermediate storage and destination data platforms

- Data classification

# Procedure

The following procedures will be followed to ensure effective data migration:

#### Source/Target Mapping:

  - Identify and document all source systems.

  - Create data catalog to define source data and field-to-field mapping document from each schema/database/table to target.

  - Define target database, schema, tables, columns, datatypes and constraints.

  - Define data transformation rules, if required, along with validation rules.

  - Define rules for Change Data Capture (CDC).

  - Identify dependencies within and across source systems to determine the sequence of data movement for maintaining data integrity.

  - Identify redundancies in source data and opportunities to reduce data duplication in target system.

#### Volume Benchmarking:

- Assess total volume of data to be migrated and history versus daily data load volumes in source system.

- Define maximum volume of data transfer during each batch, based on system performance and network capacity.

- Checkpointing of data extracted and migrated to avoid duplication/missing data.

#### Validation Checks:

- Setup both automated and manual data validation checks at every stage of migration.

- Setup processes to validate data continuity and integrity across each batch load, to avoid missing or corrupt data.

- Ensure compliance with data security and confidentiality standards.

- Get sign-offs from stakeholders on data to be migrated before moving to production environment.

#### Dry Runs:

- Conduct dry runs for data extraction from source and data loads to target in non-prod environments and extrapolate performance on prod environment as per infrastructure configuration.

- Perform data accuracy and completeness checks on migrated data.

- Address any data or performance issues identified during these dry runs.

#### Cutover Plan:

- Define the cutover strategy with clear timelines and ensure readiness of the target system.

- Define a clear rollback procedure.

- Notify stakeholders.

- Monitor migration progress and perform real-time checks on data and system stability.

# Success Metrics & KPI’s

[Specify how success is measured]

| Metric | Target / Description |
| --- | --- |
| Data Loss | 0% data loss or data corruption while data migration |
| Data Parity | 100% data parity on critical attributes < 0.1% variation for non-critical attributes |
| Availability / Uptime | Zero unplanned downtime |
| System Response | Response time within <X> seconds for critical queries |

# Compliance & Audits

The following compliance and audit requirements will be adhered to:

- Organizational Policies: Comply with organizational policies, procedures, and guidelines.

- Security Best Practices: Implement security best practices and guidelines.

# Review & Maintenance

Schedule ongoing data audits with stakeholders and data consumers to identify any data drifts.

- Improvements will be made based on lessons learned and changing data requirements.