Workflow Migration

Standard Operating Procedure

- Version: 1.0

- Date: 28th April 2025

# Owners

| Name | Role | Group |
| --- | --- | --- |

# Document History

| Version | Revision Date | Document Revision Description | Author & Department | Approved By |
| --- | --- | --- | --- | --- |
| Version 1.0 | 4/28/2025 | Initial draft | Ujwala Yadavalli, ESI |  |

Contents

Owners	1

Document History	2

Purpose	3

Scope	3

Key Definitions	3

Key Stakeholders for the SOP	4

Responsibilities	4

Tools and Technologies	4

Procedure	5

1.	Assessment:	5

2.	Workflow Refactoring:	5

3.	Workflow and Data Validations:	5

4.	Rollout Plan:	5

5.	Stakeholder Communication:	5

Success Metrics & KPI’s	6

Compliance & Audits	6

1.	Organizational Policies	6

2.	Security Best Practices	6

Review & Maintenance	6

# Purpose

The purpose of this document is to outline a standardized approach for migrating data engineering workflows between platforms or environments, with a focus on maintaining data integrity, performance, and stakeholder satisfaction. The goal is to minimize disruption and data unavailability due to workflow migration.

# Scope

This SOP document applies to:

- Departments: Data Engineering teams

- Personnel: All team members responsible for code development, support and maintenance of respective data platforms.

- Systems: All infrastructure components, applications, devices and services used by the organization.

Exceptions

- Third-party Services: Monitoring and support for third-party services may be limited by contractual agreements or vendor-specific requirements.

- Legacy Systems: Legacy systems not currently supported by the infrastructure team may require separate procedures or exemptions.

- Security Incidents: In the event of a security incident, the incident response plan will take precedence over this SOP.

# Key Definitions

[Provide explanations of key terms, abbreviations, or jargon used in the document.]

| Term/Acronym | Definition |
| --- | --- |
| Data parity | Check if the data matches during transfer and storage. |
| SLA | Service Level Agreement |
| Logs | Records of events that occur during data extraction, processing and loads |

# Key Stakeholders for the SOP

The following key stakeholder individuals or teams involved in reviewing the SOP.

| Role | Responsibility |
| --- | --- |
| #### Data Team Leads | Review for technical accuracy and feasibility. |
| #### Data Producers/Consumers | Review for application-specific requirements |
| #### Security Team | Review for security compliance |

# Responsibilities

The following roles and responsibilities are defined for individuals and teams involved in executing the SOP:

| Role | Responsibility |
| --- | --- |
| #### Data Engineer | Responsible for code development |
| #### Data Architect | Responsible for creating architecture diagrams and migration approach |
| #### DevOps Engineer | Responsible for setting up infrastructure, networking and access controls |
| #### QA Engineer | Responsible for performing data validations and parity checks |
| #### PM | Responsible for communication with stakeholders |

# Tools and Technologies

For workflow migration, technology stack must be chosen based on below considerations:

- Data extraction, ingestion and processing

- Workflow Orchestration

- Scripting and tools for automated and manual testing

- Code Repository

- Log capturing

- Performance monitoring

- Documentation

# Procedure

The following procedures will be followed to ensure effective data migration:

#### Assessment:

- Identify the workflows to be migrated.

- For each workflow, analyse the data sources/sinks, and external dependencies.

- Evaluate the compatibility of the new to-be used tool/platform with the sources/sinks, type of data, workflow orchestrator and dependencies identified in the above step.

#### Workflow Refactoring:

- Setup and configure connections from source and to sink.

- Configure permissions and secrets management.

- Rewrite and re-engineer the workflow scripts, considering any deprecated functionalities/tools, to meet the requirements.

- Establish CI/CD pipelines for deployment.

#### Workflow and Data Validations:

- Setup data validations (for row count, checksum comparisons and aggregation tests) at each individual component/module and compare the behaviour and output with the legacy workflow.

- Ensure end-to-end execution including data movement and integration with external components/systems.

- Ensure data security at rest and transition.

- Benchmark execution times, resource usage and cost.

#### Rollout Plan:

- Perform dry runs to validate connection settings and configuration.

- Create a rollback plan and define when to execute it.

- Maintain backup of legacy code and configurations.

- Perform parallel runs of legacy and new workflows, if required, to compare the data and system performance. Otherwise, disable the legacy workflow and trigger the new ones.

- Monitor the first few runs and validate the data and system performance.

- Ensure workflow completion and data availability as per agreed SLA with stakeholders

- Do not delete the legacy workflows unless the new workflows are stabilized and signoffs obtained from stakeholders.

#### Stakeholder Communication:

- Schedule walkthroughs with stakeholders and data users to validate the data accuracy.

- Provide required documentation on changes/enhancements to the new workflows.

- Share the rollout plan and plan change management, as required.

- Get approvals on SLA for data availability.

- Capture feedback and change requests during UAT and production rollout, for further action.

# Success Metrics & KPI’s

[Specify how success is measured]

| Metric | Target / Description |
| --- | --- |
| Data Parity | 100% data parity on critical workflows < 1% variation for non-critical workflows |
| SLA | 100% adherence on data availability as per agreed SLA with stakeholders |
| Uptime | Zero unplanned downtime |

# Compliance & Audits

The following compliance and audit requirements will be adhered to:

- Organizational Policies: Comply with organizational policies, procedures, and guidelines.

- Security Best Practices: Implement security best practices and guidelines.

# Review & Maintenance

Schedule ongoing data audits with stakeholders and data consumers to identify any data and performance drifts.

- Improvements will be made based on lessons learned and changing data requirements.